1.9.1 Project Plan

**1.9 Project Management**

1.8.4 Final Testing, Go Live

1.8.3 Final Data Migration

1.8.2 Create Production Environment

1.8.1 Create Deployment Plan

**1.8 Deploy Dashboard**

1.7.3 IT Training

1.7.2 Create Tech Guide

1.7.1 Create User Guide

**1.7 User Training**

1.6.4 Security Testing

1.6.3 Performance Testing

1.6.2 System Testing

**1.5 Construct/Modify Dashboard**

1.6.1 Test Plan

**1.6 Testing**

1.5.3 Optimize Data Loading

1.5.2 Perform Data Validation

1.5.1 Load Initial Data

1.4.1 Database Set Up

1.4.3 Implement Schema

1.4.2 Install Database Server

1.3.5 Validate Data Migration

1.3.4 Perform Data Cleansing

1.3.3 Develop Data Extraction/Pre-processing Protocol

Protocol

1.3.2 Define Data Mapping

1.3.1 Identify Data Sources

1.2.4 Physical Design

1.2.3 Logical Design

1.2.2 Create ERD

1.2.1 Conceptual Design

**1.3 Source/Cleanse Data**

**1.4 Develop Analytics Model**

**1.2 Design Dashboard**

**1.1 Define Requirements**

Dashboard Design

1.1.1 AI Training

1.1.2 Gather Functional Requirements

1.1.3 Gather Non-Functional Requirements

1.1.4 Define Analytics

1.1.5 Validate Requirements

1.9.4 Project Close

1.9.2 Project Execution – Scheduling. Cost Summary

1.9.3 Project Monitoring and Control

1.7.4 Marketing & Sales Personnel Training